## Slide 1: Chapter 6: Test Management
Software Testing
Lecture 25
Prioritizing Test Cases and Test Approaches

## Slide 2: Planning
Test plan gives detailed testing information regarding an upcoming testing effort, including:
Test Strategy
Test Objective
Exit /Suspension Criteria
Resource Planning
Test Deliverables

## Slide 3: Test Plan
Test Plan is document describing:
  - Scope
  - Approach
  - Resources
  - Schedule
Outlines:
  - Test Strategy, testing objectives, resources
  - Test Schedule, test estimation and test deliverables.
IEEE Standard 829-1998 [IEEE 829]

## Slide 4: Test Plan : Prioritizing Test Cases
Why need prioritization for test case?
Prioritization rule
The most important test cases first
During prioritization we work out plans addressing following two key concepts:
Identify the essential features that must be tested in any case.
Identify the risk or consequences of not testing some of the features.

## Slide 5: Criteria for Prioritization
Usage frequency
Failure risk
Visibility of a failure
Priority of the requirements.
Quality characteristics
Development or system architecture
Complexity
Project risk

## Slide 6: Cost and Economy Aspects
Costs of Defects
What will happen, when you reduce testing??
Following costs:
Direct defect costs:
Costs that arise for the customer due to failures during operation of the software product (and that the vendor may have to pay for).
Examples are costs due to calculation mistakes data loss, wrong orders, damage of hardware or parts of the technical installation, damage to personnel); costs because of the failure of software controlled machines, installations, or business processes; and costs due to installation of new versions, which might also require training employees.
Very few people think of these costs, but they can be huge. The impact from just the time it takes to install a new version at all customer sites can be enormous.

## Slide 7: Costs of Defects
Indirect defect costs:
Costs or loss of sales for the vendor that occur because the customer is dissatisfied with the product.
Some examples include penalties or reduction of payment for failure to meet contractual requirements, increased costs for the customer hotline and support, bad publicity, even legal costs such as loss of license (for example, for safety critical software).
Costs for defect correction
Costs paid to vendors for fault correction.
For example, time needed for failure analysis, correction, retest and regression test, redistribution and reinstallation, new customer and user training, delay of new products due to tying up the developers with maintenance of the existing product, decreasing competitiveness.

## Slide 8: Cost of Testing
Reduce or limit risk is to plan verification and test activities.
Plenty of factors that influence the cost of such testing activities, and in practice they are difficult to quantify.
The following list shows the most important factors that a test manager should take into account when estimating the cost of testing.

## Slide 9: Cost of Testing: Factors
Maturity of the development process
Quality and testability of the software
Test infrastructure
Employee (project member) qualification
Requirements
Test approach

## Slide 10: Test Effort Estimation
Before defining a schedule and assigning resources, the test manager must estimate the testing effort to be expected
For small projects, this estimation can be done in one step.
For larger projects, separate estimations for each test level and test cycle may be necessary In general, two approaches for estimation of test effort are possible:
a) Listing all testing tasks; then letting either the task owner or experts who have estimation experience estimate each task
b) Estimating the testing effort based on effort data of former or similar projects, or based on typical values (e.g., average number of test cases run per hour)

## Slide 11: Choosing the Test Strategy and Test Approach
A test strategy or approach defines the project’s testing objectives and the means to achieve them. It therefore determines testing effort and costs.
Selecting an appropriate test strategy is one of the most important planning task decisions for a test manager.
The goal is to choose a test approach that optimizes the relation between costs of testing and costs of possible defects as well as minimizes the risk.

## Slide 12: Preventative vs. Reactive Approach
Preventive approach:
Testers are involved from the beginning.
Test planning and design start as early as possible.
The test manager can really optimize testing and reduce testing costs.
Use of the general V-model including design reviews, etc., will contribute a lot to prevent defects.
Early test specification and preparation, as well as application of reviews and static analysis, contribute to finding defects early and thus lead to reduced defects during test execution.

## Slide 13: Preventative vs. Reactive Approach
Reactive approach:
Testers are involved (too) late
And a preventive approach cannot be chosen: test planning and design starts after the software or system has already been produced.
Test manager must find an appropriate solution even in this case.
One very successful strategy in such a situation is called exploratory testing. This is a heuristic approach in which the tester “explores” the test object and test design, test execution, and evaluation occur nearly concurrently.

## Slide 14: When should testing be started?
Preventative approaches should be chosen whenever possible.
The testing process should start as early as possible in the project.
Testing should continuously accompany all phases of the project.

## Slide 15: Analytical vs. Heuristic Approach
Analytical Approach:
Test planning is founded on data and (mathematical) analysis of it.
The criteria will be quantified (at least partially) and their correlation will be modeled.
The amount and intensity of testing are then chosen such that individual or multiple parameters (costs, time, coverage, etc.) are optimized.

## Slide 16: Analytical vs Heuristic Approach
Heuristic Approach
Exploratory testing
Test planning is founded on experience of experts (from inside or outside the project) and/or on rules of thumb.
Reasons may be that no data is available, mathematical modeling is too complicated, or the necessary know-how is missing.

## Slide 17: Thank you